## Slide 1
Official project name: The best product Project sponsor: Business man Project manager: Ahmed abd elrahiem Project team: Ahmed Abu Elsaud , Ahmed khaled , Ahmed Abd Elrahiem , Ahmed Nabil

## Slide 2
Purpose of the project:
Compare between the price and quality of products ,and give the customer best one , give the customer time to choose his product .
This site save more time and efforts.

## Slide 3
Business case
This program is designed to facilitate the marketing process for customers where it can compare all the products so that the customer can choose the best for him and thus this site can provide comfort, time ,and all the requirements for the customer

## Slide 4
Project scope
1-The site asks the customers the name of the product they want to know its details
2-the site displays to the customer companies and sites that contain this product
3- The site compares the price of the product in all sites and companies and then displays the best price , therefor the customer can select the best for him

## Slide 5
Key deliverables
Web site will work on both computer , android and IOS .
Project resources
Staff : 3 web developers , 1 fornt end developer
Hardware : 4 laptops , 1 server
Budget
budget allocated for this project is 25000$

## Slide 6
Constraints
this project must be delivered within the specified budget .
This project must be delivered on 1/1/2020
This project must be integrated

## Slide 7
Assumptions(required event must be occur every fixed period)
will get all resources products.
Every month we will update for this site .
This site should work all the time.

## Slide 8
High level risks
Hacked the site
Lack of a good comparison between products
Project team misunderstand requirements
Not available products images